A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1: Core Engine & OCR Setup

Focus: Establishing AI connections and file handling.

- Epic 1: Data Acquisition

  - USN-1: Multi-format File Upload (PDF/Images) (Story Points: 2)

  - USN-2: Raw Byte Data Loading into Session (Story Points: 1)

- Epic 2: Input Pre-processing

  - USN-3: Image Enhancement for Vision OCR (Story Points: 3)

  - USN-4: PDF Page Extraction & Parsing (Story Points: 3)

  - USN-5: Handling Encoding for Regional Languages (Story Points: 3)

- Total Story Points in Sprint 1 = 12

Sprint 2: AI Logic & Dashboard Development

Focus: Implementing Gemini API and the User Interface.

- Epic 3: Translation Engine

  - USN-6: Gemini 3 Flash Text Translation Logic (Story Points: 2)

  - USN-7: Gemini Vision API Sign Translation (Story Points: 2)

  - USN-8: Context-Aware Technical Refinement (Story Points: 2)

  - USN-9: Failover Logic to Gemini 2.5 (Story Points: 4)

- Epic 4: Interface Design

  - USN-10: Developing 3-Tab Streamlit Dashboard (Story Points: 5)

- Epic 5: Output Delivery

  - USN-11: Formatted PDF Export & Layout Reconstruction (Story Points: 5)

- Total Story Points in Sprint 2 = 20

Final Calculation (Keep this part):

You can keep the velocity calculation as it is, as it correctly summarizes the new points:

- Total Story Points: 12 (Sprint 1) + 20 (Sprint 2) = 32

- Velocity: 32 / 2 Sprints = 16 Story Points per Sprint